# TCN_1.0 — Phase 0 to Phase 5 Summary

Generated: 2025-10-18 09:49:39

Branch: pre_ml

# 1. Overview

This document summarizes the progress from Phase 0 through Phase 5 of the TCN_1.0 project, including environment setup, data preparation, feature engineering, initial model training, and rule-based backtesting with diagnostics and Expected Value (EV). It also includes lessons learned, current best-known parameters for the pre-ML rules, and the roadmap through Phase 10.

## 1.1 Development Phases Overview (Phase 0 → 10)

| Phase | Focus | Deliverable |
| --- | --- | --- |
| Phase 0 | Environment Setup | Git repo, venv, structure, deps |
| Phase 1 | Data Cleaning | 15m/1h historical prep & alignment |
| Phase 2 | Feature Engineering | ATR/EMA/ADX/OBV, sessions, volume flow |
| Phase 3 | Dataset Assembly | Merged, ML-ready parquet |
| Phase 4 | Model Training (Prototype) | Baseline TCN + scaler persistence |
| Phase 5 | Backtest + EV Tracking | Rules engine, diagnostics, grid sweeps |
| Phase 6 | ML Integration | Hybrid classifier (TCN/LightGBM), EV-weighted |
| Phase 7 | Real-Time Signal Service | Rolling feature inference in Python |
| Phase 8 | MT5 Bridge Integration | ZeroMQ or CSV bridge, order mgmt |
| Phase 9 | Monitoring & Risk Analytics | Live drift, PnL, DD, exposures |
| Phase 10 | Packaging & CI/CD | Versioned release, cloud backtests |

Current Progress: ✅ Phases 0–5 completed. 🚧 Phases 6–10 upcoming (ML, live service, MT5, CI/CD).

# 2. Phase-by-Phase Summary (0 → 5)

## Phase 0 — Environment Setup

Created repository structure, virtual environment, .gitignore, and installed dependencies (pandas, numpy, scikit-learn, torch, python-docx). Confirmed local run and results folder.

## Phase 1 — Data Cleaning

Loaded raw 15-minute (M15) and 1-hour (H1) series, aligned timestamps, forward-filled missing bars, and validated monotonicity. Saved cleaned parquet (`data/m15_features.parquet`).

## Phase 2 — Feature Engineering

Generated features: M15 ATR(14), EMA(20), spread_to_atr; H1 SMA(20/200), ADX(14), ATR(14), volatility_pct, OBV, OBV_SMA50, OBV slope; trading sessions (Asia/London/NY); high-level regime marks (range/breakout).

## Phase 3 — Dataset Assembly

Merged features into a consistent, model-ready DataFrame with proper column ordering, and stored metadata (lookback, feature names) in `data/dataset.npz`.

## Phase 4 — Model Training (Prototype)

Implemented a baseline TCN prototype in PyTorch for later ML integration. Saved the feature scaler to `models/scaler.pkl` for consistent normalization during backtests.

## Phase 5 — Backtest + Diagnostics + EV

Built a rules-only backtester with session filters, regime/range checks, ADX gate, and OBV options. Added safe handling of missing `timestamp` by synthetically generating 15-min bars and deriving missing `spread_points` as needed. Implemented Expected Value (EV) tracking and created sweeps (`sweep_spread_cap.py`, `sweep_filters.py`, `grid_filters_spread.py`) to grid-search parameters.

Key artifacts saved to `results/`:

| File | What it contains |
| --- | --- |
| backtest_summary.json | Totals: win rate, PF, max DD, avg R, EV, diagnostics |
| trades.csv | All simulated trades (timestamp, side, R, etc.) |
| spread_cap_sweep.csv | Single-axis sweep results for spread/ATR cap |
| filter_sweep.csv | Combinations of filter toggles with metrics |
| grid_sweep.csv | Multi-parameter grid (caps + filters) ranked by score |

# 3. Lessons Learned

• Always normalize features consistently using the saved scaler from training.

• Many data sources are timestamp-naive; handle with synthetic bars or tz-localize early.

• Spread constraints are the biggest driver of PF vs trade count — sweep narrow ranges.

• EV (Expected Value) is essential to avoid over-indexing on PF alone.

• Keep rules modular so we can flip filters on/off for apples-to-apples testing.

# 4. Current Best (Pre-ML Rules)

From recent grid runs (≈5.9 years of M15), strong candidates cluster around `SPREAD_TO_ATR_CAP ∈ [8, 12]` and `MAX_SPREAD_POINTS ≈ 20–40`, with session/regime filters ON, ADX filter ON, and OBV confirmation optional. Use sweeps for your final instrument/broker feed.

| Param | Value / Guidance | Notes |
| --- | --- | --- |
| SPREAD_TO_ATR_CAP | 8–12 | Lower → fewer trades, higher PF; higher → more trades, lower PF |
| MAX_SPREAD_POINTS | 20–40 | Protect against abnormal spikes on exotic pairs |
| USE_SESSION | True | Asia/London/NY windows in MYT (09:00–03:00 wrap) |
| USE_REGIME_FILTER | True | Skip range or include breakout per your rules |
| USE_RANGE_SKIP | True | Avoid tight ranges before breakouts |
| USE_ADX_FILTER | True | Gate by trend strength (e.g., ADX long ≥22, short ≥30) |
| USE_OBV_PCT | False | Enable only if you add `% OBV` feature |
| USE_OBV_CONFIRM | True/False | Slightly improves stability on some feeds |

# 5. Strategy Notes (Pre-ML)

Entries: rule-based (range skip + ADX gate + sessions), with OBV optional confirmation. Exits: fixed TP/SL in R-multiples; diagnostics compute PF, max DD (in R), and avg R.

Expected Value (EV): EV_R = win_rate * avg_win_R + (1 − win_rate) * avg_loss_R. We track avg_win_R and avg_loss_R separately to avoid PF illusions.

# 6. Roadmap (Phases 6 → 10)

• Phase 6 — ML Integration: train a classifier (e.g., LightGBM) on features + labels to predict EV-positive setups.

• Phase 7 — Real-Time Service: convert backtest features to rolling calculation for live inference.

• Phase 8 — MT5 Bridge: send signals via ZeroMQ or CSV drop; implement order/position sync & slippage control.

• Phase 9 — Monitoring: add live dashboards (PnL, DD, drift, exposures) and daily EV sanity checks.

• Phase 10 — Packaging: versioned configs, automated backtests, CI/CD for research and deployment.

# Appendix — Key Repository Paths

| Path | Description |
| --- | --- |
| data/m15_features.parquet | Primary features parquet used by backtester |
| models/scaler.pkl | Feature scaler learned during training |
| scripts/phase5_backtest.py | Main rules backtester with EV |
| scripts/sweep_spread_cap.py | One-dim sweep for SPREAD_TO_ATR_CAP |
| scripts/sweep_filters.py | Filter-toggle sweep |
| scripts/grid_filters_spread.py | Grid search for caps + filters with score |
| results/ | All outputs (trades.csv, summaries, sweeps) |